# Appendix A: Milestones

|  | Milestone 1 | Milestone 2 | Milestone 3 | Milestone 4 | Milestone 5 | Milestone 6 |
| --- | --- | --- | --- | --- | --- | --- |
| Time Period (Months) | 0 to 3 | 4 to 9 | 10 to 15 | 16 to 21 | 22 to 27 | 28 to 33 |
| Product Development Progress |  |  |  |  |  |  |
| Design Work | Initial design concepts and user interface planning | Detailed design specifications | Final design adjustments | Launch readiness assessment | - | - |
| Prototype / Demo | - | Completed MVP | Field Deployment | Product-Market Fit | Core product enhancements | Non-Core product development |
| Launch | - | - | Launch Preparation | Launch | - | - |
| Business Development Progress |  |  |  |  |  |  |
| Activity - Number | 10+ contacts | 20+ contacts | 50+ contacts | 100+ contacts | 300+ contacts | 500+ contacts |
| Activity - Details | Market analysis, competitor mapping, and partnership exploration | Strategic partnerships established, initial client engagements | Scale partnerships, client acquisition campaigns | Intensive client acquisition, additional partnerships | Optimize client relationships, explore new markets | Global market entry, expanded partnerships |
| Partners (Co Name & supporting document) | - | Partner 1 | Partner 2 | Partner 3 | Partner 4 | Partner 5 |
| Clients - Number | - | - | - | 1 | 2 | 5 |
| Clients - Details (Please provide names) | - | - | - | Client 1 | Client 2 | Client 1, Client 2, Client 3, Client 4, Client 5 |
| Sales Revenue |  |  |  |  |  |  |
| Core product | - | - | - | $250,000 | $350,000 | $400,000 |
| Non-Core product | - | - | - | - | $150,000 | $200,000 |
| Corporate Development Progress |  |  |  |  |  |  |
| Awards - Number Awards - Details | - | - | - | - | - | - |
| Head Count - FT (Non- Tech) | - | - | - | 1 Sales Executive | 2 Sales Executive BDR | 4 Sales Executive BDR x 3 |
| Head Count - FT (Tech) | 1 R&D Lead (Founder) | 2 R&D Lead (Founder) Software Developer | 4 R&D Lead (Founder) Software Developer x 2 Data Scientist | 6 R&D Lead (Founder) Software Developer x 3 Data Scientist x 2 | 6 R&D Lead (Founder) Software Developer x 3 Data Scientist x 2 | 11 R&D Lead (Founder) Engineering Manager x 1 Software Developer x 3 Data Scientist x 2 |
| Head Count - PT | - | - | - | 1 Marketing Manager | 2 Marketing Manager UX/UI Designer | 2 Marketing Manager UX/UI Designer |
| I.P. Application - Patent - Number | - | - | - | - | - | - |
| I.P. Application - Patent - Details | - | - | - | - | - | - |
| I.P. Application - Trademark - Number | - | 1 | 1 | 1 | - | - |
| I.P. Application - Trademark - Details | - | Ambient Systems trademark in Hong Kong | Ambient Systems trademark in China | Ambient Systems trademark in global markets | - | - |
| I.P. Application - Other filings - Number | - | - | - | - | - | - |
| I.P. Application - Other filings - Details | - | - | - | - | - | - |