# Appendix A: Milestones

|  | Milestone 1 | Milestone 2 | Milestone 3 | Milestone 4 | Milestone 5 | Milestone 6 |
| --- | --- | --- | --- | --- | --- | --- |
| Time Period (Months) | 0 to 3 | 4 to 9 | 10 to 15 | 16 to 21 | 22 to 27 | 28 to 33 |
| Product Development Progress |  |  |  |  |  |  |
| Design Work | Complete architecture diagrams and the user product journey for the solution | Identify requirements for the IoT & hardware telematics integration | Identify requirements for user on-field pilot implementation | Hardware design improvements for multimodal sensing, miniaturization, sensor fusion, LPWAN adoption, on-device AI implementation, alternative displays, and energy-efficient power supply |  | Internationalization of the product to different languages and regions |
| Prototype / Demo | Complete the development of Essential Requirements on the cloud | Integrate Ambient Systems with existing ERP systems | Integrate Ambient Systems with IoT platforms and telematics solutions | Conduct field pilot study or studies with finance teams in construction, commercial real estate, and transportation companies in Hong Kong or GBA or SEA | Full scale implementation with one or more pilot study partners with potential to convert into a commercial deal. | Expand functionality to new use cases in financial operations like audit and new industry verticals like banking, asset management, and insurance. |
| Launch | Identify potential usability requirements for Hong Kong and GBA markets | Conduct unit testing of the prototype solution | Conduct alpha testing with internal users | Conduct beta testing with external users during on-field pilot | Fix any integration issues identified during testing | Provide ongoing support and maintenance |
| Business Development Progress |  |  |  |  |  |  |
| Activity - Number | 12 Customer Interviews | 30 Qualified Prospects for Pilots | 20 Qualified Customers for Purchase & 1 Closed Pilot | 1 Closed Client & 50+ qualified customers for Purchase | 2 Closed Clients 4 Strategic Partners | 5 clients 5 partners New markets identified |
| Activity - Details | Hong Kong market analysis, competitor mapping, and partnership discussions | Strategic partnerships established, initial client engagements | Client acquisition campaigns | Intensive client acquisition, additional partnerships | Optimize client relationships, explore new markets | Global market entry, expanded partnerships |
| Partners (Co Name & supporting document) | TBD | Partner 1 Current Solution providers that work with our customers | Partner 2 Regulators and various governing bodies in finance | Partner 3 Strategic Growth Partner who can fund and co-develop the solution further | Partner 4 Scalability partner who can help us tap into larger markets more quickly | Partner 5 Capital partners who can help us attract more investment and funds for growth |
| Clients - Number | TBD | TBD | TBD | 1 | 2 | 5 |
| Clients - Details (Please provide names) | TBD | TBD | TBD | Client 1 | Client 2 | Client 1, Client 2, Client 3, Client 4, Client 5 |
| Sales Revenue |  |  |  |  |  |  |
| Core product | TBD | TBD | TBD | $250,000 | $350,000 | $400,000 |
| Non-Core product | TBD | TBD | TBD | TBD | $150,000 | $200,000 |
| Corporate Development Progress |  |  |  |  |  |  |
| Awards - Number Awards - Details | TBD | TBD | TBD | TBD | TBD | TBD |
| Head Count - FT (Non- Tech) | TBD | TBD | TBD | 1 Sales Executive | 2 Sales Executive BDR | 3 Sales Executive BDR x 2 |
| Head Count - FT (Tech) | 3 R&D Lead (Founder) Software Developer Data Scientist | 3 R&D Lead (Founder) Software Developer Data Scientist | 4 R&D Lead (Founder) Software Developer x 2 Data Scientist | 6 R&D Lead (Founder) Software Developer x 3 Data Scientist x 2 | 7 R&D Lead (Founder) Manager x 1 Software Software Developer x 3 Data Scientist x 2 | 7 R&D Lead (Founder) Engineering Manager x 1 Software Developer x 3 Data Scientist x 2 |
| Head Count - PT | TBD | TBD | TBD | 1 Marketing Manager | 1 Marketing Manager | 1 Marketing Manager |
| I.P. Application - Patent - Number | TBD | TBD | TBD | TBD | TBD | TBD |
| I.P. Application - Patent - Details | TBD | TBD | TBD | TBD | TBD | TBD |
| I.P. Application - Trademark - Number | TBD | 1 | 1 | 1 | TBD | TBD |
| I.P. Application - Trademark - Details | TBD | Ambient Systems trademark in Hong Kong | Ambient Systems trademark in China | Ambient Systems trademark in global markets | TBD | TBD |
| I.P. Application - Other filings - Number | TBD | TBD | TBD | TBD | TBD | TBD |
| I.P. Application - Other filings - Details | TBD | TBD | TBD | TBD | TBD | TBD |