|  | Milestone 1 | Milestone 2 | Milestone 3 | Milestone 4 | Milestone 5 | Milestone 6 |
| --- | --- | --- | --- | --- | --- | --- |
| Months | 0 to 3 | 4 to 9 | 10 to 15 | 16 to 21 | 22 to 27 | 28 to 33 |
|  | September 2024 | January 2025 | June 2025 | January 2026 | June 2026 | January 2027 |
| Product Development Progress |  |  |  |  |  |  |
| Design Work | Complete architecture diagrams, product designs, and user flows. | Identify requirements for AI model for financial management. | Identify user requirements for a pilot implementation based on customer interviews. | Hardware design improvements consisting of multimodal sensing and sensor fusion. | Adapt the platform designs for other industries beyond the four launch industries. | Internationalization of the product to different languages and regions, including, China and Japan. |
| Prototype / Demo | Develop MVP for four industries. (smart infrastructure: construction, CRE, transportation, and vertical farming) | Create standard connections between Ambient Systems and select ERP systems. Demonstrate real-time IOT sensor integration. | Create API tool guide on how to connect Ambient Systems and established IoT and telematics solutions. | Conduct field pilot study or studies with finance teams in construction, commercial real estate, vertical farming or transportation companies in Hong Kong or GBA or Southeast Asia, demonstrating financial benefits of the comprehensive solution. | Full scale implementation with more multiple pilot sites. | Expand functionality to new use cases in financial operations like audit and new industry verticals like banking, asset management, and insurance. |
| Launch | Identify additional usability and launch requirements for Hong Kong and GBA, aligning them with global markets. | Conduct tests of the prototype. | Conduct alpha testing with priority users. | Conduct beta testing with external users during on-field pilot. | Fix any integration issues identified during testing. | Provide ongoing support and maintenance. |
| Business Development Progress |  |  |  |  |  |  |
| Activity - Number | 5 service offering clients | 10 service offering clients | 11 service offering clients | 10 service offering clients & 1 product subscription client | 11 service offering clients & 6 product subscription clients | 10 service offering clients & 6 subscription clients |
| Activity - Details | Secure customers for custom service contracts and hourly services, complete Hong Kong market analysis, complete competitor mapping, and partnership discussions. | Strategic partnerships established, initial client engagements | Client acquisition campaigns | Intensive client acquisition, additional partnerships | Optimize client relationships, explore new markets | Global market entry, expanded partnerships |
| Partners (Co Name & supporting document) | Partner 1 | Partner 2 | Partner 3 | Partner 4 | Partner 5 | Partner 6 |
| Clients - Number | 5 | 10 | 11 | 11 | 17 | 16 |
| Clients – Details (Please provide names) | Clients in construction, commercial real estate, or transportation industries in Hong Kong and GBA. |  |  |  |  |  |
| Sales Revenue |  |  |  |  |  |  |
| Core product (SaaS Subscription) | $0 | $0 | $0 | $10,000 | $150,000 | $330,000 |
| Non-Core product (Hourly & Custom Contracts) | $46,500 | $95,000 | $95,800 | $99,100 | $100,600 | $104,600 |
| Corporate Development Progress |  |  |  |  |  |  |
| Awards - Number Awards - Details | Innovation Awards, Technology Awards, Startup Awards, FinTech Awards, Entrepreneurship Awards, Sustainability, Business Excellence, [Team member] Awards, Industry Specific Awards |  |  |  |  |  |
| Head Count - FT (Non- Tech) | 0 | 0 | 0 | 0 | 0 | 0 |
| Head Count - FT (Tech) | 3 R&D Lead (Founder) Software Developer x 2 | 3 R&D Lead (Founder) Software Developer x 2 | 4 R&D Lead (Founder) Engineering Manager x 1 Software Developer x 2 ML Engineer | 4 R&D Lead (Founder) Engineering Manager x 1 Software Developer x 2 ML Engineer | 7 R&D Lead (Founder) Engineering Manager x 1 Software Engineer x 3 ML Engineer | 7 R&D Lead (Founder) Engineering Manager x 1 Software Engineer x 3 ML Engineer |
| Head Count - PT | 2 UX Designer Executive Assistant | 2 UX Designer Executive Assistant | 2 UX Designer Executive Assistant | 3 UX Designer Executive Assistant Marketing Specialist | 3 UX Designer Executive Assistant Marketing Specialist | 3 UX Designer Executive Assistant Marketing Specialist |
| I.P. Application - Patent - Number | TBD | TBD | TBD | TBD | TBD | TBD |
| I.P. Application - Patent - Details | TBD | TBD | TBD | TBD | TBD | TBD |
| I.P. Application - Trademark - Number | TBD | 1 | 1 | 1 | TBD | TBD |
| I.P. Application - Trademark - Details | TBD | Ambient Systems trademark in Hong Kong | Ambient Systems trademark in China | Ambient Systems trademark in global markets | TBD | TBD |
| I.P. Application - Other filings - Number | TBD | TBD | TBD | TBD | TBD | TBD |
| I.P. Application - Other filings - Details | TBD | TBD | TBD | TBD | TBD | TBD |