|  | Milestone 1 | Milestone 2 | Milestone 3 | Milestone 4 | Milestone 5 | Milestone 6 |
| --- | --- | --- | --- | --- | --- | --- |
|  | 0 to 3 | 4 to 9 | 10 to 15 | 16 to 21 | 22 to 27 | 28 to 33 |
| Start: July 2024 | September 2024 | January 2025 | June 2025 | January 2026 | June 2026 | January 2027 |
| Product Development Progress |  |  |  |  |  |  |
| Design Work | Complete architecture diagrams, user flows (UX), and product design user interface (UI). | Identify user requirements for a pilot implementation based on customer interviews. | Identify requirements for a pilot implementation based on customer interviews. | Hardware design improvements consisting of multimodal sensing, miniaturization, sensor fusion, Low-Power Wide-Area Networks (LPWAN) adoption. | Hardware improvements for on-device AI implementation, alternative displays, and energy-efficient power supply. | Internationalization of product designs to different languages and regions, including China, Japan, and Europe. |
| Prototype / Demo | Complete MVP for dual-use case: deep tech (e.g., vertical farming, commercial real estate, transportation, and construction) and FinTech. | Create standard connections between Ambient Systems and main ERP systems. Demonstrate real-time IOT sensor integration. | Create API guide on how to connect Ambient Systems and established ERP, IoT, and telematics solutions for different use cases and clients. | Conduct field pilot study or studies with finance teams in construction, commercial real estate, and transportation companies in Hong Kong or GBA or SEA, demonstrating financial benefits of the comprehensive solution. | Full scale implementation with multiple pilot sites. | Expand functionality to new use cases in financial operations like audit and new industry verticals like banking, asset management, and insurance. |
| Launch | Identify additional usability and launch requirements for Hong Kong and GBA, aligning them with global markets. | Test the software MVP. | Conduct alpha testing with priority users. | Conduct beta testing with external users during on-field pilot. | Fix any hardware integration issues identified during testing. | Provide ongoing support and maintenance. |
| Business Development Progress |  |  |  |  |  |  |
| Activity - Number | 5 | 10 | 11 | 11 | 17 | 16 |
| Activity - Details | Secure customers for subscription offering, complete Hong Kong market analysis, competitor mapping, and partnership discussions, validate product demand. | Strategic partnerships established, initial client engagements. | Client acquisition campaigns. | Intensive client acquisition, additional partnerships. | Optimize client relationships, explore new markets. | Global market entry, expanded partnerships. |
| Partners (Co Name & supporting document) | HKSTP, Venture Capital Firms, Angel Investors | None | None | None | None | None |
| Clients - Number | 0 | 0 | 1 | 1 | 1 | 1 |
| Clients – Details (Please provide names) | Vertical Farming and Commercial Real Estate | Transportation and Construction | All Industries | All Industries | All Industries | All Industries |
| Sales Revenue |  |  |  |  |  |  |
| Core Product | $0 | $0 | HK$5,800 | HK$5,800 | HK$5,800 | HK$5,800 |
| Non-Core product | $0 | $0 | $0 | $0 | $0 | $0 |
| Corporate Development Progress |  |  |  |  |  |  |
| Awards - Number | 0 | 1 | 1 | 1 | 0 | 0 |
| Awards - Details | None | Standard #1 | Standard #2 | Standard #3 | None | None |
| Head Count - FT (Non- Tech) | 0 | 0 | 0 | 0 | 0 | 0 |
| Head Count - FT (Tech) | 2 | 2 | 2 | 2 | 2 | 2 |
|  | - R&D Lead (Founder) - Software Developer | - R&D Lead (Founder) - Software Developer | - R&D Lead (Founder) - Software Developer | - R&D Lead (Founder) - Software Developer | - R&D Lead (Founder) - Software Developer | - R&D Lead (Founder) - Software Developer |
| Head Count - PT | 0 | 0 | 0 | 1 | 1 | 0 |
|  | None | None | None | None | None | None |
| I.P. Application - Patent - Number | 0 | 0 | 0 | 0 | 0 | 0 |
| I.P. Application - Patent - Details | None | None | None | None | None | None |
| I.P. Application - Trademark - Number | 0 | 1 | 2 | 2 | 1 | 1 |
| I.P. Application - Trademark - Details | None | Hong Kong | Singapore and Canada | China and Japan | United States | EU |
| I.P. Application - Other filings - Number | 0 | 0 | 0 | 0 | 0 | 0 |
| I.P. Application - Other filings - Details | None | None | None | None | None | None |